Rebuild Workflow

1. Freeze Current App

Keep the current app as backup. Create a new rebuild branch/project state before changing logic.

2. Set NewLogic Folder As Source Of Truth

Use NewLogic 03.05.2026 as the main methodology source. Do not rebuild from the old app data first.

3. Create Canonical Data Model

Rebuild around these records:

Deal, Respondent, Question, Answer, EvidenceItem, AnalystAssessment, Contradiction, RiskOutput.

4. Create Shared Enums

Add canonical enums for:

side, role, evidenceType, knowledgeLevel, confidence, reliabilityFlags, riskCategory.

5. Export Excel Logic To JSON

Write export scripts that convert the NewLogic .xlsx files into clean app data:

questions, options, evidence fields, scoring maps, contradiction maps, narratives, report sections.po

6. Remove Old Simple Survey Logic

Replace old additive score logic with layered evidence logic. The app should not simply total answers and declare a type.

7. Hide Internal Codes

Keep codes like NT/STJ only internally. Public UI must show names like Performance Arena, Idea Lab, etc.

8. Build Step 1: Deal Context

User starts at /home, then enters deal context:

acquirer, target, deal type, respondent side, role, seniority, function, access level.

9. Build Step 2A: Acquirer Questionnaire

Use ST_Acquirer_Environment_Module.xlsx.

Every answer must include evidence classification and confidence.

10. Build Step 2B: Target Observed Diagnostic

Use ST_Target_Observed_Environment_Diagnostic.xlsx.

This is acquirer-side observation of the target, not target self-report.

11. Build Step 2C: Target Self Assessment

Use ST_Target_Self_Assessment_Module.xlsx.

Preserve target answers separately from observer answers.

12. Add Evidence Capture Layer

Add ability to reference or upload diligence evidence:

org charts, reporting lines, management presentations, integration plans, retention data, interview notes.

13. Add Reliability Audit

After each questionnaire, calculate:

direct-observation share, unknown answers, low-confidence answers, reliability flags, missing evidence.

14. Add Contradiction Engine

Use ST_Dual_Respondent_Axis_Comparison_v1.xlsx.

Compare acquirer vs target, senior vs junior, respondent vs documents.

15. Add Triage Logic

Use ST_Triage_Framework.xlsx.

Route weak, conflicted, low-confidence, or contradictory outputs into deeper review.

16. Add Analyst Workflow

Analyst reviews contradictions, evidence gaps, reliability problems, and creates final assessments. Final risk output should come from analyst-reviewed logic, not raw answers only.

17. Build Risk Output

Generate risk categories:

Integration Fracture Risk, Leadership Accountability Risk, Key-Person Retention Risk, Founder Dependency Risk, Decision-Rights Conflict Risk, Governance Risk, Political Protection Risk, Talent Flight

Risk, Management Performance Drop Risk, Months 6-18 Failure Risk.

18. Build Final Report

Use ST_B_Single_Output_Template_v1.xlsx.

Report must separate:

what was observed, what was document-supported, what was inferred, what is unknown, what is contradicted.

19. Fix Backend/API Deployment

Use Vercel API routes for seal/report functions. Netlify static deploy will keep breaking backend functions unless Netlify Functions are rebuilt separately.

20. Test Locally

Run full diagnostic locally:

/home → deal setup → questionnaires → evidence → contradiction review → risk report → seal/final report.

21. Deploy To Vercel

After local validation, deploy to Vercel, not Netlify, unless we intentionally rewrite backend functions for Netlify.